**Project Task board**

**(10/4/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story** | **New** | **In Progress** | **To Verify** | **Accepted** |
| US1  Signing up for a new Account  Priority: A | Tasks:  1. Constraints on password  Person: Chahira  EH: 1  SH: 0  TH: 1 |  | Task:  1. check entering a used user name  Person: Chahira  EH: 1  SH: 1  TH: 0 |  |
| US12  users logging in  Priority = A | Tasks:  1. Create welcome page for tourists  2. Read info from the tourist user  Person: Farah  EH: 4  SH: 0  TH: 4 | Tasks:  1. Handling the Tourist java Servlet  Person: Chahira  EH: 3  SH: 1  TH: 2 | Tasks:  1. check remember me option  2. check request forwarding through web pages  Person: Chahira  EH: 3  SH: 2  TH: 0 |  |
| US4  Users logging out  Priority = B |  |  | Task:  1. check that No information is kept about previous user  Person: Chahira  EH: 2  SH: 1  TH: 0 |  |
| US2  Admin adding sites  Priority = B | Tasks:  1. edit sites information  Person: Shrouk  EH: 2  SH: 0  TH: 2 |  | Tasks:  1. check viewing the sites after addition  2. check the pictures if they will show up or need chrome extension  Person: Shrouk  EH:2  SH:3  TH:0 |  |
| US7  Guests rating sites  Priority = C | Tasks:  1. create related GUI  Person: Farah  EH: 2  SH: 0  TH: 2 | Tasks:  1. create appropriate Java Servlet  Person: Nooran  EH: 2  SH: 1  TH: 1 | Tasks:  1. check SQL script and java servlet  Person: Nooran  EH: 2  SH: 3  TH: 0 |  |
| US8  Guests viewing museums  Priority = B |  |  | Tasks:  1. check correct redirection from homepage  2. check information source  Person: Farah  EH: 4  SH: 5  TH: 0 |  |
| US15  Tourist editing his information  Priority = C | Tasks:  1. create related GUI  Person: Farah  EH: 2  SH: 0  TH: 2 | Tasks:  1. create appropriate sql script  Person: Nooran  EH: 3  SH: 2  TH: 1 |  |  |

**Priority Measure**

A: highest priority

C: lowest priority